Project Charter Document

Project Name:	AI Driven Embryo Quality Assessment

Department:           AI/ML development

Focus Area:	IVF Treatment Enhancement(Health care)

Product/Process:	AI-Powered Embryo Quality Assessment System using CV

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| Sharan kumar reddy , j | AI project |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 04/12/2025 | Sharan kumar reddy , j | Document created |
| 1.1 | 05/12/2025 | Sharan kumar reddy , j | Updated Project deliverables 1.1 |
| 1.2 | 07/12/2025 | Sharan kumar reddy , j | Updated Project duration deliverables 1.1 |
| 1.3 | 08/12/2025 | Sharan kumar reddy.j | Updated Project References |
| 1.4 | 11/12/2025 | Sharan kumar reddy.j | Updated Project deliverables 1.2 |
| 1.5 | 12/12/2025 | Sharan kumar reddy.j | Updated Project duration deliverables 1.2 |
| 2.1 | 15/12/2025 | Sharan kumar reddy.j | Deliverable 2.1 – Project Architecture using Drao.io |
| 3.1 | 18/12/2025 | Sharan kumar reddy.j | Deliverable 3.1 - Preprocessing |
| 4.1 | 19/12/2025 | Sharan kumar reddy.j | Deliverable 4.1 – Initial Model building |
| 4.2 | 26/12/2025 | Sharan kumar reddy.j | Deliverable 4.2 – Hyperparameter Tuning |
| 5.1 | 29/12/2015 | Sharan kumar reddy.j | Deliverable 5.1 – Model Deployment using Stremlit application |
| 6.1 | 31/12/2025 | Sharan kumar reddy.j | Deliverable 6.1 – PPT presentation |
| 6.2 | 01/01/2026 | Sharan kumar reddy.j | Deliverable 6.2 – Project explanation video |
| 7.1 | 04/01/2026 | Sharan kumar reddy.j | Deliverable 7.1 – Flow of Project created for Techical document |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	3

4	PROJECT SCOPE	4

4.1	Goals and Objectives	4

4.2	Project Deliverables	4

4.3	Deliverables Out of Scope	4

4.4	Project Duration	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues	5

5.3	Project Risks	5

5.4	Project Constraints	5

6	Project Structure Approach	6

7	Project Team Organization Plans	6

8	PROJECT REFERENCES	6

9	APPROVALS	6

10	APPENDICES	8

10.1	Document Guidelines	8

10.2	Project Charter Document Sections Omitted	8

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem : Manual embryo grading is subjective and inconsistent, with 25–30% inter-observer variability, leading to suboptimal embryo selection and lower IVF success rates.

- Business Objectives : Improve the accuracy and consistency of embryo quality assessment to support better embryo selection and enhance IVF outcomes.

- Business Constraints : Use only non-invasive image data, integrate seamlessly with existing IVF workflows, and maintain low operational cost.

- Success Criteria

  - Business success criteria : Increase IVF/ART success rates by at least 10%.

  - Economic Success criteria : Reduce costs associated with repeated IVF cycles by at least 25%.

  - ML success criteria : Achieve ≥85% accuracy in embryo quality classification.

- Data collection : Data and domain knowledge are gathered from research platforms such as Google Scholar, ResearchGate, and PubMed, along with secondary embryo image datasets and clinic-provided imagery.

- Scope : Focuses on embryo images captured through microscopy or time-lapse incubators; applies to embryo grading, quality classification, and implantation prediction within the AI/ML department.

- Risks : Incorrect embryo grading could lead to suboptimal embryo selection. Differences in imaging conditions across clinics may affect model generalization. Availability of high-quality labeled embryo images may be limited.

- Timeline : Highlevel timeline of project . project lasts 30 days.

- Assumptions: Embryo image data will be provided by the customer; required cloud and GPU resources will be available for model development.

- Approach : CRISP-ML(Q) methodology will be followed for structured AI/ML project execution.

# PROJECT OVERVIEW

This project aims to develop an AI-powered system for automated embryo quality assessment using microscopic or time-lapse incubator images. Accurate embryo grading is critical for selecting the best embryos for transfer or freezing, directly influencing IVF success rates. Current manual grading methods are subjective, operator-dependent, and prone to 25–30% inter-observer variability, which can lead to inconsistent embryo selection and suboptimal clinical outcomes.

By leveraging machine learning and computer vision, the proposed solution will provide objective, standardized, and rapid embryo evaluation to support embryologists in decision-making. The system will improve consistency, reduce workload, and help optimize IVF success rates. It will be designed for seamless integration into clinical workflows, ensuring usability, scalability, and compliance with medical data and regulatory standards.

# PROJECT SCOPE

## Goals and Objectives

| Goals | Objectives |
| --- | --- |
| - Enhance IVF successRates | - Improve the accuracy of embryo quality classification and implantation prediction, enabling better embryo selection and higher IVF success rates. |
| - Reduce Time and Cost | - Minimize embryologist workload and reduce costs associated with repeated IVF cycles by providing faster, automated embryo assessment. |
| - Standardize Embryo Grading | - Achieve a consistent and objective embryo evaluation method that reduces inter-observer variability among embryologists. |
| - Scalability | - Develop a scalable AI system that can be adopted across IVF clinics globally, regardless of lab size or imaging equipment. |
| - Improve Clinical Outcome | - Support clinicians with accurate, real-time embryo insights to improve treatment decisions and patient outcomes. |

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data | - Deliverable 1.1— Explore various public forums to collect relevant data. - Deliverable 1.2—Identifying Constraints and design the project architecture. |
| - Project Architecture | - Deliverable 2.1 – Project Architecture using Draw.io |
| - Cleaning the data Clinical_Annotations.csv file and mapping with images dataset with csv | - Deliverable 3.1 - Preprocessing |
| - Model Building using --------for Multi label classification (EXP_silver,ICM_silver,TE_silver) | - Deliverable 4.1 – Initial Model building - Deliverable 4.2 – Hyperparameter Tuning |
| - Model Deployment | - Deliverable 5.1 – Model Deployment using Stremlit application |
| - Show case and review, Final Presentation and documentation | - Deliverable 6.1 – PPT presentation - Deliverable 6.2 – Project explanation video |
| - Technical Document Creation | - Deliverable 7.1 – Flow of Project created for Techical document |

## Deliverables out of scope

- Mobile App Development

- Image Acquisition Hardware Control

- Full IVF Workflow Automation

- Live Embryo Time-Lapse Monitoring System

## Project Duration(start date: 02/12/2025 End date: 02/01/2026)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| Identifying Constraints and design the project architecture, explore various public forums to collect relevant data | [02/12/2025] - [12/12/2025] | - Deliverable 1.1— Explore various public forums to collect relevant data - Deliverable 1.2—Identifying Constraints and design the project architecture. | [Medium] |
| Project Architecture | [13/12/2025] - [15/12/2025] | - Deliverable 2.1 – Project Architecture using Drao.io | [High] |
| Cleaning the data Clinical_Annotations.csv file and mapping with images dataset with csv | [16/12/2025] - [18/12/2025] | - Deliverable 3.1 - Preprocessing | [Medium] |
| Model Building using -------- segmentation of Follicles | [19/12/2025] - [26/12/2025] | - Deliverable 4.1 – Initial Model building - Deliverable 4.2 – Hyperparameter Tuning | [High] |
| Model Deployment | [27/12/2025] - [29/12/2025] | - Deliverable 5.1 – Model Deployment using Stremlit application | [High] |
| Show case and review, Final Presentation and documentation | [30/12/2025] - [01/12/2026] | - Deliverable 6.1 – PPT presentation - Deliverable 6.2 – Project explanation video | [Medium] |
| Technical Document Creation | [02/01/2026] - [04/01/2026] | - Deliverable 7.1 – Flow of Project created for Techical document | [High] |

# PROJECT CONDITIONS

## Project Assumptions

- Data Availability: Sufficient embryo images from public datasets and Aispry-provided clinical data can be combined and used for model development and analysis.

- API Development: A web-based inference API can be created using frameworks such as Flask or Streamlit for model integration and testing.

- Cloud Deployment Capability: Cloud deployment is feasible for model hosting, data processing, or API access, provided security and compliance requirements are met.

- Robust Testing: The application can be tested against noisy, low-quality, or variable embryo images to ensure reliability and robustness.

## Project Issues -Fill it as and how project progresses

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 27/12/2025 | High | Sharan | Severe class imbalance across EXP, ICM, and TE labels caused biased learning toward dominant grades. | Conducted label distribution analysis and applied class-weighted and focal loss to balance learning without altering medical labels. |
| 2 | 27/12/2025 | High | Sharan | Ambiguity between adjacent embryo grades (e.g., ICM 2 vs 3) resulted in unstable training and frequent misclassification. | Implemented Label Distribution Learning (LDL) to model soft label uncertainty and improve robustness for subjective clinical grading. |
| 3 | 28/12/2025 | Medium | Sharan | Retraining models from scratch led to performance degradation and loss of previously learned morphological features.. | Resolved by loading best pretrained checkpoints and performing controlled fine-tuning to preserve domain-specific representations. |
| 4 | 29/12/2025 | Medium | Sharan | Risk of data leakage identified due to augmented images originating from the same base image across different splits. | Prevented leakage by splitting original images first and applying augmentation separately within each split. |
| 5 | 29/12/2025 | Low | Sharan | Raw numeric predictions lacked clinical interpretability for end users and evaluators. | Introduced a morphology index–based grading system (A/B/C/D) with confidence scores for improved clinical interpretability. |

## Project Risks – identify if there are any risks the you foresee

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Dataset Bias & Limited Diversity. | High | Sharan | Although Figshare provides clinically annotated labels, the dataset may be biased toward specific imaging conditions or patient cohorts; mitigation includes strong medical-safe augmentation and careful validation across all splits. |
| 2 | Subjective Grading Variability. | Medium | Sharan | Even expert-annotated Figshare labels may contain inter-observer variability in EXP, ICM, and TE scores; mitigation involves using Label Distribution Learning (LDL) to model ambiguity between neighboring grades. |

## Project Constraints

- Time Constraint:
The AI system must evaluate embryo images quickly to provide real-time or near-real-time grading without slowing down the IVF lab workflow.

- Accuracy & Consistency Constraint:
The model must maintain high accuracy (≥85%) and deliver consistent, reproducible embryo quality assessments with minimal inter-observer variability across embryologists and imaging devices.

# PROJECT REFERENCES : Any previous projects you have referred .if yes please share the details.

| S no | Project | Description |
| --- | --- | --- |
| 1 | A generalized AI system for human embryo selection covering the entire IVF cycle via multi-modal contrastive learning | Builds a scalable AI to predict embryo viability and boost IVF success. |
| 2 | Deep learning-based embryo quality assessment: A dual-branch CNN model integrating morphological and spatial features | Automates Day-3 grading with morphological + spatial features to reduce bias. |
| 3 | Deep-learning model for embryo selection using time-lapse imaging of matched high-quality embryos | Distinguishes subtle differences in matched embryos with varying implantation outcomes. |
| 4 | Use of artificial intelligence embryo selection based on ERICA for embryo transfer decisions | Uses static blastocyst images to predict miscarriage risk after IVF pregnancy. |
| 5 | An Integrated Optimization and Deep Learning Pipeline for Predicting Live Birth Success in IVF Using Feature Optimization and Transformer-Based Models | Optimizes transformer models to predict live birth and key IVF features. |
| 6 | An annotated human blastocyst dataset to benchmark deep learning architectures for in vitro fertilization | Releases first large annotated dataset for standardized AI benchmarking in IVF. |
| 7 | A novel deep learning approach to identify embryo morphokinetics in multiple time lapse systems | Automates detection of 11 embryo events across multiple time-lapse systems. |
| 8 | Evaluation of deep convolutional neural networks in classifying human embryo images based on their morphological quality | Compares deep CNNs for embryo morphology classification into quality and blastocyst categories. |
| 9 | Towards deep learning-powered IVF: A large public benchmark for morphokinetic parameter prediction | Creates first public dataset + baseline models for morphokinetic prediction. |
| 10 | Human Blastocyst Classification after In Vitro Fertilization Using Deep Learning | Develops deep learning system for consistent, automated embryo grading. |

# APPROVALS

Prepared by	__________________________________

Project Manager

Approved by	__________________

Project Sponsor